## Slide 1
Work Breakdown Structure
Creating the container (10%)
Creating a container with ubuntu
Creating the pipeline
(40%)
Analysing the data
(30%)
Thesis and opposition
(20%)
Adding quandenser to the container
Add msconvert to the container
Debug the container
Create a basic pipeline for MS data
Create a GUI for the pipeline
Option to restrict pipeline
Create an installer for the pipeline
Write the thesis
Prepare the presentation
Run the example data
Run the cyanobacterial dataset
Run the other lithotrophic bacterial dataset
Compare results with established methods
Prepare the opposition
Completed
WIP
Not started